## Slide 1
ST MARTIN DE PORRES
PRIMARY SCHOOL
AWS migration
record
Application changes and setup history
15 October 2026
Europe (Stockholm), eu-north-1
Notes: Source: C:\Users\PC\source\repos\De-Porress\docs\aws-migration-record.md
## 1. Current position
The application code was changed from Microsoft Entra sign-in to Amazon Cognito.
The user created the Cognito user pool, web app client and first user in AWS.
Deployment templates and instructions were prepared for AWS hosting and SQL
Server. Local build, policy, payment, redirect and template checks passed.
**This is not yet a completed cloud deployment.** No ECS application stack or RDS
database was deployed during this work, and no existing school database was
transferred to AWS. A complete successful staff login and logout have not been
confirmed. The most recent reported issue was Cognito rejecting logout; the
required sign-out URL was provided, but its resolution has not been confirmed.
This record distinguishes changes made to code, AWS console steps reported by
the user, local test evidence, and work still outstanding.
Source photograph: SMS.Web/wwwroot/Images/front_view.png

## Slide 2
CURRENT POSITION
Migration status
ST MARTIN DE PORRES PRIMARY SCHOOL
02
Completed
Cognito pool, web client and first user
Application authentication changes
Deployment templates and local checks
Still pending
Confirmed staff login and logout
AWS hosting and RDS deployment
School data transfer and final UAT
The code is prepared. Cloud deployment and acceptance remain open.
Notes: Source: C:\Users\PC\source\repos\De-Porress\docs\aws-migration-record.md
## 1. Current position
The application code was changed from Microsoft Entra sign-in to Amazon Cognito.
The user created the Cognito user pool, web app client and first user in AWS.
Deployment templates and instructions were prepared for AWS hosting and SQL
Server. Local build, policy, payment, redirect and template checks passed.
**This is not yet a completed cloud deployment.** No ECS application stack or RDS
database was deployed during this work, and no existing school database was
transferred to AWS. A complete successful staff login and logout have not been
confirmed. The most recent reported issue was Cognito rejecting logout; the
required sign-out URL was provided, but its resolution has not been confirmed.
This record distinguishes changes made to code, AWS console steps reported by
the user, local test evidence, and work still outstanding.

## Slide 3
DECISION
Scope of the move
ST MARTIN DE PORRES PRIMARY SCHOOL
03
Component | Earlier setup | AWS target
Staff identity | Microsoft Entra | Amazon Cognito
Application | ASP.NET Core Razor Pages | Same .NET 10 application on ECS
Database | SQL Server | RDS for SQL Server
Operations | Local runtime configuration | AWS secrets, logs and persistent keys
The existing SQL models and migrations stay in place. Staff need Cognito credentials.
Notes: Source: C:\Users\PC\source\repos\De-Porress\docs\aws-migration-record.md
## 2. Why the change was requested
The original app used Microsoft identity services and SQL Server. Difficulty
obtaining a test SQL database through the user's Azure account prompted a review
of AWS database options. The decision then expanded to moving identity, hosting
and the database to AWS.
SQL Server was retained to preserve existing Entity Framework migrations,
student ledgers, payments and other data models. Migrating to PostgreSQL or MySQL
was not part of this work. AWS hosting does not require changing the .NET/Razor
application framework. The existing exchange-rate API remains an external
application integration; it was not replaced with an AWS service.
AWS Free Tier/database eligibility was discussed, but no assurance was given that
the complete hosting stack is free. Pricing, credits, quotas and region/instance
eligibility must be checked in the account before resources are created.

## Slide 4
MIGRATION HISTORY
Sequence of work
ST MARTIN DE PORRES PRIMARY SCHOOL
04
01 AWS decision
Reviewed database options, then expanded the scope to identity and hosting.
02 Release readiness
Tested the app and corrected access, payment and logout loopholes.
03 Cognito setup
Created the user pool, confidential web client and first invited user.
04 Application migration
Changed authentication, production configuration and container preparation.
05 Troubleshooting and handover
Resolved configuration steps and prepared the remaining deployment work.
Notes: Source: C:\Users\PC\source\repos\De-Porress\docs\aws-migration-record.md
## 2. Why the change was requested
The original app used Microsoft identity services and SQL Server. Difficulty
obtaining a test SQL database through the user's Azure account prompted a review
of AWS database options. The decision then expanded to moving identity, hosting
and the database to AWS.
SQL Server was retained to preserve existing Entity Framework migrations,
student ledgers, payments and other data models. Migrating to PostgreSQL or MySQL
was not part of this work. AWS hosting does not require changing the .NET/Razor
application framework. The existing exchange-rate API remains an external
application integration; it was not replaced with an AWS service.
AWS Free Tier/database eligibility was discussed, but no assurance was given that
the complete hosting stack is free. Pricing, credits, quotas and region/instance
eligibility must be checked in the account before resources are created.
## 3. AWS resources and settings established
The user navigated from the AWS project settings page into AWS Console and
created a Cognito application/user pool. This is separate from AWS account/project
membership: console members administer AWS, while Cognito users sign in to SMS.
| Item | Recorded value |
| --- | --- |
| User pool display name | User pool - 8kh0dr |
| User pool ID | `eu-north-1_LOhGBF9su` |
| App client display name | St Martin De Porress Primary Scool (console spelling) |
| App client ID | `6ulsn0evv7q8qmoeo69al441sg` |
| Application type | Traditional web application |
| Issuer / Authority | `https://cognito-idp.eu-north-1.amazonaws.com/eu-north-1_LOhGBF9su` |
| Managed-login domain | `https://eu-north-1lohgbf9su.auth.eu-north-1.amazoncognito.com` |
| Local callback URL | `https://localhost:7246/signin-oidc` |
| Local allowed sign-out URL | `https://localhost:7246/` |
| OAuth grant | Authorization code |
| Required OIDC scopes | `openid`, `email`, `profile` |
Email-only sign-in and disabled public self-registration were the instructed
configuration. The console showed a Cognito user-pool identity provider and
managed-login styling assigned to the app client. Scope and URL edits were
guided step by step. Their final live console state was not independently
audited through an AWS API.
The user reported creating the first Cognito user, sending an invitation and
receiving the temporary password. A temporary password is handled only in the
Cognito login flow, including any required change to a permanent password.
Neither password is stored in the application source or this document.
The AWS setup wizard displayed sample Go code. That sample was not integrated;
the existing .NET application uses its own OpenID Connect implementation.
## 7. Testing and security work done alongside migration
An initial local test/UAT pass preceded the migration implementation. It found
anonymous management-list access, a service-level reversed-payment correction
gap, logout concerns, and vulnerable cryptography package versions.
The user then authorized corrections:
- Required authentication for protected areas and registered the workspace
access filter globally. Anonymous management pages now challenge sign-in.
- Rejected correction of reversed originals in PaymentService, and serialized
recording/correction/reversal per ledger using SQL application locks and
transactions. Concurrent reversal attempts are checked.
- Hardened logout as described above.
- Updated System.Security.Cryptography.Xml and Pkcs to 10.0.13. The dependency
audit run at that stage reported no known vulnerable packages in the three
application projects; this was not a complete penetration test.
These payment/access fixes were related release-readiness work, not prerequisites
specific to Cognito. Reversed payments remain in accounting history; to reinstate
a mistakenly reversed payment, record a new payment instead of editing history.
### Recorded final local results
| Check | Result / limit |
| --- | --- |
| Solution build | Passed: 0 errors, 32 warnings; compiler warnings remain |
| Identity, workspace and assignment checks | 185 passed |
| SQL finance integration | 37 passed in a separate synthetic database |
| Anonymous protected-route checks | 21 passed; redirects target configured Cognito |
| AWS runtime checks | 14 passed: public/health, logout guards, correct client/domain, code flow, PKCE, state/nonce, scopes and HTTPS callback |
| Finance chart and submit-lock JavaScript | Both suites passed |
| Template YAML, references and dependency graph | All three templates passed |
| CloudFormation schema checks | cfn-lint 1.39.0, eu-north-1: exit code 0 |
| Docker build / cloud deployment | Not executed |
| Complete authenticated staff UAT | Not completed |
The automated redirect smoke test used a clearly identified placeholder client
secret and did **not** exchange tokens or sign in a user. This is why passing
redirect tests did not establish that actual Cognito scopes, email verification,
the private secret or AWS console URL settings were correct.
Local tests used `SMS_UAT_20261015` and `SMS_FINANCE_UAT_20261015`, not a deployed
RDS database. Temporary test servers were stopped after testing. Synthetic test
data and local evidence were retained. Existing unrelated project-file edits
were preserved; no commits or deployment were performed as part of this work.
Evidence files include `tests/aws-release-build.log`,
`tests/aws-complete-workspace.log`, `tests/aws-complete-finance.log`,
`tests/aws-complete-anonymous.log`, `tests/aws-runtime-results.log`,
`tests/aws-template-validation.log` and `tests/aws-cfn-lint-results.log`.

## Slide 5
CONFIGURED RESOURCES
Cognito application
ST MARTIN DE PORRES PRIMARY SCHOOL
05
Setting | Recorded value
Region | eu-north-1, Europe (Stockholm)
User pool ID | eu-north-1_LOhGBF9su
App client ID | 6ulsn0evv7q8qmoeo69al441sg
Application type | Traditional web application
Sign-in method | Email, with administrator-created users
Grant and scopes | Authorization code with openid, email, profile
The detailed issuer and domain URLs are in the speaker notes and migration record.
Notes: Source: C:\Users\PC\source\repos\De-Porress\docs\aws-migration-record.md
## 3. AWS resources and settings established
The user navigated from the AWS project settings page into AWS Console and
created a Cognito application/user pool. This is separate from AWS account/project
membership: console members administer AWS, while Cognito users sign in to SMS.
| Item | Recorded value |
| --- | --- |
| User pool display name | User pool - 8kh0dr |
| User pool ID | `eu-north-1_LOhGBF9su` |
| App client display name | St Martin De Porress Primary Scool (console spelling) |
| App client ID | `6ulsn0evv7q8qmoeo69al441sg` |
| Application type | Traditional web application |
| Issuer / Authority | `https://cognito-idp.eu-north-1.amazonaws.com/eu-north-1_LOhGBF9su` |
| Managed-login domain | `https://eu-north-1lohgbf9su.auth.eu-north-1.amazoncognito.com` |
| Local callback URL | `https://localhost:7246/signin-oidc` |
| Local allowed sign-out URL | `https://localhost:7246/` |
| OAuth grant | Authorization code |
| Required OIDC scopes | `openid`, `email`, `profile` |
Email-only sign-in and disabled public self-registration were the instructed
configuration. The console showed a Cognito user-pool identity provider and
managed-login styling assigned to the app client. Scope and URL edits were
guided step by step. Their final live console state was not independently
audited through an AWS API.
The user reported creating the first Cognito user, sending an invitation and
receiving the temporary password. A temporary password is handled only in the
Cognito login flow, including any required change to a permanent password.
Neither password is stored in the application source or this document.
The AWS setup wizard displayed sample Go code. That sample was not integrated;
the existing .NET application uses its own OpenID Connect implementation.

## Slide 6
AUTHENTICATION
Staff sign-in flow
ST MARTIN DE PORRES PRIMARY SCHOOL
06
01 Staff portal
The application starts a fresh OpenID Connect request.
02 Cognito login
Cognito handles credentials and any temporary-password change.
03 Token validation
The app checks the token and requires a verified email address.
04 School account lookup
The app matches the verified email to the existing SQL user.
05 Role enforcement
Active status, roles and rights control access to school features.
Notes: Source: C:\Users\PC\source\repos\De-Porress\docs\aws-migration-record.md
## 4. Application changes
### Authentication and identity
- Replaced Microsoft.Identity.Web/Microsoft.Identity.Web.UI authentication with
standard ASP.NET Core cookie and OpenID Connect authentication for Cognito.
- Configured authorization-code flow with PKCE, issuer/audience/signature
validation through the OIDC middleware, and scopes `openid email profile`.
- Kept the public Staff portal route; it now redirects to Cognito.
- Required a nonempty email claim with `email_verified=true` after ID-token
validation. Unverified users cannot complete app sign-in.
- Used Cognito's `sub` claim as the identity subject and renamed the app interface
property from AzureId to IdentitySubject.
- Matched existing SQL user records by verified email, case-insensitively, to
preserve their active status, roles and groups. Email should be kept consistent
when creating Cognito accounts for migrated staff.
- Used the verified email as a display-name fallback where no name claim exists.
- Kept authentication cookies secure and HTTP-only. Disabled sliding expiration,
used the validated ID token's lifetime, and did not save tokens in the cookie.
Microsoft passwords, sessions and Microsoft app-registration settings were not
transferred into Cognito. Existing staff need Cognito accounts/credentials.
### Administrator and rights behavior
The earlier unrestricted "first login becomes administrator" behavior was
replaced by a restricted bootstrap:
1. The SQL application's User table must be empty.
2. The login must have a verified email.
3. That email must match `Authentication:BootstrapAdminEmail`.
Only then is the new SQL user active with the ADMIN role. The ADMIN role receives
all application rights through the existing rights service. Other newly
provisioned users start inactive with no role; an administrator must activate
them and assign the appropriate role/group. Existing users retain their SQL
roles; the bootstrap setting does not automatically promote an existing user.
Being a Cognito user, AWS account owner, or AWS console administrator does not by
itself grant school-application administration rights.
### Logout
- Kept logout as an app POST protected by antiforgery validation.
- Made app GET logout return HTTP 405.
- Cleared the local application cookie before redirecting to Cognito's `/logout`.
- Sent `client_id` and the configured `logout_uri` to Cognito.
- Restricted app return URLs to local paths; the Cognito exit uses its fixed,
configured allowed sign-out URL.
### Production/runtime preparation
- Added startup validation for required Cognito configuration and the database
connection setting, with messages that do not print secret values.
- Added production configuration that clears the local SQL connection and local
logout URL so deployment must supply them explicitly.
- Processed trusted forwarded headers before HTTPS/authentication to preserve
HTTPS callback URLs behind an AWS load balancer.
- Added `/health`, an HTTP 200 liveness endpoint that does not redirect to HTTPS
or initialize authentication. It is not a database readiness check.
- Added shared, persistent ASP.NET Data Protection key storage for replicas.
- Disabled optional audit text-file copies in production; SQL audit records
remain authoritative and runtime logs can go to CloudWatch.
- Disabled production startup migrations by default. Added `--migrate-only` for
an explicit one-off schema deployment task. Development retains startup
migrations unless its configuration disables them.
### Container preparation
- Fixed Docker restore ordering to include SMS.Web, SMS.Lib and SMS.Data project
files before package restore.
- Set the container HTTP port to 8080 and retained non-root runtime execution.
- Added AWS's official RDS CA bundle to the Linux trust store so SQL connections
can keep `Encrypt=True;TrustServerCertificate=False`.
- Excluded local build output, test artifacts, editor/account directories and
credential/certificate files from the Docker build context.
The Docker image itself has not been built here because Docker is unavailable.

## Slide 7
ACCESS RULES
Initial administrator and staff rights
ST MARTIN DE PORRES PRIMARY SCHOOL
07
Initial administrator
The SQL User table is empty.
The login email is verified.
The email matches
Authentication:BootstrapAdminEmail.
Other staff accounts
New users start inactive with no role.
Existing users keep their SQL roles.
The ADMIN role has all app rights.
AWS console access grants no school role.
Notes: Source: C:\Users\PC\source\repos\De-Porress\docs\aws-migration-record.md
## 4. Application changes
### Authentication and identity
- Replaced Microsoft.Identity.Web/Microsoft.Identity.Web.UI authentication with
standard ASP.NET Core cookie and OpenID Connect authentication for Cognito.
- Configured authorization-code flow with PKCE, issuer/audience/signature
validation through the OIDC middleware, and scopes `openid email profile`.
- Kept the public Staff portal route; it now redirects to Cognito.
- Required a nonempty email claim with `email_verified=true` after ID-token
validation. Unverified users cannot complete app sign-in.
- Used Cognito's `sub` claim as the identity subject and renamed the app interface
property from AzureId to IdentitySubject.
- Matched existing SQL user records by verified email, case-insensitively, to
preserve their active status, roles and groups. Email should be kept consistent
when creating Cognito accounts for migrated staff.
- Used the verified email as a display-name fallback where no name claim exists.
- Kept authentication cookies secure and HTTP-only. Disabled sliding expiration,
used the validated ID token's lifetime, and did not save tokens in the cookie.
Microsoft passwords, sessions and Microsoft app-registration settings were not
transferred into Cognito. Existing staff need Cognito accounts/credentials.
### Administrator and rights behavior
The earlier unrestricted "first login becomes administrator" behavior was
replaced by a restricted bootstrap:
1. The SQL application's User table must be empty.
2. The login must have a verified email.
3. That email must match `Authentication:BootstrapAdminEmail`.
Only then is the new SQL user active with the ADMIN role. The ADMIN role receives
all application rights through the existing rights service. Other newly
provisioned users start inactive with no role; an administrator must activate
them and assign the appropriate role/group. Existing users retain their SQL
roles; the bootstrap setting does not automatically promote an existing user.
Being a Cognito user, AWS account owner, or AWS console administrator does not by
itself grant school-application administration rights.
### Logout
- Kept logout as an app POST protected by antiforgery validation.
- Made app GET logout return HTTP 405.
- Cleared the local application cookie before redirecting to Cognito's `/logout`.
- Sent `client_id` and the configured `logout_uri` to Cognito.
- Restricted app return URLs to local paths; the Cognito exit uses its fixed,
configured allowed sign-out URL.
### Production/runtime preparation
- Added startup validation for required Cognito configuration and the database
connection setting, with messages that do not print secret values.
- Added production configuration that clears the local SQL connection and local
logout URL so deployment must supply them explicitly.
- Processed trusted forwarded headers before HTTPS/authentication to preserve
HTTPS callback URLs behind an AWS load balancer.
- Added `/health`, an HTTP 200 liveness endpoint that does not redirect to HTTPS
or initialize authentication. It is not a database readiness check.
- Added shared, persistent ASP.NET Data Protection key storage for replicas.
- Disabled optional audit text-file copies in production; SQL audit records
remain authoritative and runtime logs can go to CloudWatch.
- Disabled production startup migrations by default. Added `--migrate-only` for
an explicit one-off schema deployment task. Development retains startup
migrations unless its configuration disables them.
### Container preparation
- Fixed Docker restore ordering to include SMS.Web, SMS.Lib and SMS.Data project
files before package restore.
- Set the container HTTP port to 8080 and retained non-root runtime execution.
- Added AWS's official RDS CA bundle to the Linux trust store so SQL connections
can keep `Encrypt=True;TrustServerCertificate=False`.
- Excluded local build output, test artifacts, editor/account directories and
credential/certificate files from the Docker build context.
The Docker image itself has not been built here because Docker is unavailable.

## Slide 8
DEVELOPMENT SETUP
Local URLs and private settings
ST MARTIN DE PORRES PRIMARY SCHOOL
08
HTTPS application
https://localhost:7246
Cognito callback
https://localhost:7246/signin-oidc
Allowed sign-out URL
https://localhost:7246/
Visual Studio: SMS.Web > Manage User Secrets
Store ClientSecret and BootstrapAdminEmail privately. Keep the client secret out of Git.
Notes: Source: C:\Users\PC\source\repos\De-Porress\docs\aws-migration-record.md
## 5. Configuration and secret handling
Non-secret pool/client identifiers and the known login domain were added to
application configuration. Private values belong in Visual Studio user secrets
for development and AWS Secrets Manager for deployment.
Typical local settings (placeholders only):
```json
{
"Cognito:ClientSecret": "PRIVATE_VALUE_STORED_LOCALLY",
"Cognito:Domain": "https://eu-north-1lohgbf9su.auth.eu-north-1.amazoncognito.com",
"Authentication:BootstrapAdminEmail": "YOUR_VERIFIED_ADMIN_EMAIL"
}
```
Open these through **SMS.Web → Manage User Secrets** in Visual Studio. The
project's UserSecretsId is `1d2cc5b5-8d38-4d84-b06e-2df6abe236ca`, with expected
file location:
```text
%APPDATA%/Microsoft/UserSecrets/1d2cc5b5-8d38-4d84-b06e-2df6abe236ca/secrets.json
```
Initial disk checks did not find the new keys in that file. After the user
confirmed/saved the entries, a later check confirmed the client secret, Cognito
domain and bootstrap setting were present. Presence was checked without printing
their values; it does not prove that the secret matches the current AWS client.
A client secret was pasted into chat during setup. Its value is intentionally
excluded from this record. Replacing that secret in Cognito and privately updating
the local/deployed configuration was advised. Completion of replacement has not
been confirmed. Do not put actual passwords, secrets, tokens or authentication
codes into Git, documentation or screenshots.

## Slide 9
TROUBLESHOOTING
Login errors and corrective steps
ST MARTIN DE PORRES PRIMARY SCHOOL
09
Reported error | Check or corrective step | Recorded outcome
redirect_mismatch | Match the exact HTTPS callback URL and start login from the app. | Flow progressed to the next check.
invalid_scope | Allow openid, email and profile in the Cognito client. | Flow progressed to token validation.
Verified email required | Confirm that the Cognito user has email_verified=true. | Final accepted session remains unconfirmed.
A successful redirect test does not prove that a real staff login works.
Notes: Source: C:\Users\PC\source\repos\De-Porress\docs\aws-migration-record.md
## 6. Login/logout troubleshooting record
| Reported issue | Finding and action | Confirmed position |
| --- | --- | --- |
| Cognito "Something went wrong" | User supplied `error=redirect_mismatch`. Checked the local request: HTTPS app generated `https://localhost:7246/signin-oidc`. Guided exact Allowed callback URL and HTTPS launch-profile configuration. | A later callback error showed the flow had progressed past that mismatch. |
| `invalid_request` / `invalid_scope` | App requests `openid email profile`; earlier console output listed `email openid phone`. Guided enabling profile and saving matching scopes. | A later token-verification error showed the flow progressed further. |
| "A verified staff email address is required" | App's post-token-validation guard rejected an absent/false email verification claim. Guided checking the Cognito user's Email verified status. | Final verified-email correction and successful app session were not confirmed. |
| Logout "Invalid request" | Effective local LogoutUri was `https://localhost:7246/`. Guided adding that exact value, including trailing slash, to Allowed sign-out URLs. | Final successful logout was not confirmed. |
Start login from the running app's **Staff portal**, using the HTTPS profile at
`https://localhost:7246`. Reusing a previous error URL does not start a new login.
The console's View login page is useful for viewing Cognito but does not replace
the app's state/correlation handling for a complete login.
https://docs.aws.amazon.com/cognito/latest/developerguide/authorization-endpoint.html

## Slide 10
TROUBLESHOOTING
Logout error and required setting
ST MARTIN DE PORRES PRIMARY SCHOOL
10
Latest reported error: Invalid request
The app sends this logout destination:
https://localhost:7246/
Cognito must list the same value under Allowed sign-out URLs,
including the trailing slash.
The app protects logout with POST and antiforgery validation.
Final successful logout has not yet been confirmed.
Notes: Source: C:\Users\PC\source\repos\De-Porress\docs\aws-migration-record.md
## 6. Login/logout troubleshooting record
| Reported issue | Finding and action | Confirmed position |
| --- | --- | --- |
| Cognito "Something went wrong" | User supplied `error=redirect_mismatch`. Checked the local request: HTTPS app generated `https://localhost:7246/signin-oidc`. Guided exact Allowed callback URL and HTTPS launch-profile configuration. | A later callback error showed the flow had progressed past that mismatch. |
| `invalid_request` / `invalid_scope` | App requests `openid email profile`; earlier console output listed `email openid phone`. Guided enabling profile and saving matching scopes. | A later token-verification error showed the flow progressed further. |
| "A verified staff email address is required" | App's post-token-validation guard rejected an absent/false email verification claim. Guided checking the Cognito user's Email verified status. | Final verified-email correction and successful app session were not confirmed. |
| Logout "Invalid request" | Effective local LogoutUri was `https://localhost:7246/`. Guided adding that exact value, including trailing slash, to Allowed sign-out URLs. | Final successful logout was not confirmed. |
Start login from the running app's **Staff portal**, using the HTTPS profile at
`https://localhost:7246`. Reusing a previous error URL does not start a new login.
The console's View login page is useful for viewing Cognito but does not replace
the app's state/correlation handling for a complete login.
https://docs.aws.amazon.com/cognito/latest/developerguide/logout-endpoint.html

## Slide 11
RELEASE READINESS
Security corrections
ST MARTIN DE PORRES PRIMARY SCHOOL
11
Protected management pages
Anonymous requests now require sign-in. Workspace rights remain enforced.
Payment history
The service rejects corrections to reversed payments.
Concurrent payment changes
Shared ledger locks keep recording, correction and reversal consistent.
Logout and dependencies
Added logout protections and upgraded the affected cryptography packages.
Notes: Source: C:\Users\PC\source\repos\De-Porress\docs\aws-migration-record.md
## 7. Testing and security work done alongside migration
An initial local test/UAT pass preceded the migration implementation. It found
anonymous management-list access, a service-level reversed-payment correction
gap, logout concerns, and vulnerable cryptography package versions.
The user then authorized corrections:
- Required authentication for protected areas and registered the workspace
access filter globally. Anonymous management pages now challenge sign-in.
- Rejected correction of reversed originals in PaymentService, and serialized
recording/correction/reversal per ledger using SQL application locks and
transactions. Concurrent reversal attempts are checked.
- Hardened logout as described above.
- Updated System.Security.Cryptography.Xml and Pkcs to 10.0.13. The dependency
audit run at that stage reported no known vulnerable packages in the three
application projects; this was not a complete penetration test.
These payment/access fixes were related release-readiness work, not prerequisites
specific to Cognito. Reversed payments remain in accounting history; to reinstate
a mistakenly reversed payment, record a new payment instead of editing history.
### Recorded final local results
| Check | Result / limit |
| --- | --- |
| Solution build | Passed: 0 errors, 32 warnings; compiler warnings remain |
| Identity, workspace and assignment checks | 185 passed |
| SQL finance integration | 37 passed in a separate synthetic database |
| Anonymous protected-route checks | 21 passed; redirects target configured Cognito |
| AWS runtime checks | 14 passed: public/health, logout guards, correct client/domain, code flow, PKCE, state/nonce, scopes and HTTPS callback |
| Finance chart and submit-lock JavaScript | Both suites passed |
| Template YAML, references and dependency graph | All three templates passed |
| CloudFormation schema checks | cfn-lint 1.39.0, eu-north-1: exit code 0 |
| Docker build / cloud deployment | Not executed |
| Complete authenticated staff UAT | Not completed |
The automated redirect smoke test used a clearly identified placeholder client
secret and did **not** exchange tokens or sign in a user. This is why passing
redirect tests did not establish that actual Cognito scopes, email verification,
the private secret or AWS console URL settings were correct.
Local tests used `SMS_UAT_20261015` and `SMS_FINANCE_UAT_20261015`, not a deployed
RDS database. Temporary test servers were stopped after testing. Synthetic test
data and local evidence were retained. Existing unrelated project-file edits
were preserved; no commits or deployment were performed as part of this work.
Evidence files include `tests/aws-release-build.log`,
`tests/aws-complete-workspace.log`, `tests/aws-complete-finance.log`,
`tests/aws-complete-anonymous.log`, `tests/aws-runtime-results.log`,
`tests/aws-template-validation.log` and `tests/aws-cfn-lint-results.log`.

## Slide 12
RUNTIME PREPARATION
Production application changes
ST MARTIN DE PORRES PRIMARY SCHOOL
12
Configuration
Startup validates Cognito settings. Deployment supplies private configuration.
Proxy and HTTPS
Trusted forwarded headers preserve the public HTTPS callback.
Database deployment
Production uses an explicit --migrate-only task before the app starts.
State and operations
Shared login keys, SQL audit records and a separate health endpoint support containers.
Notes: Source: C:\Users\PC\source\repos\De-Porress\docs\aws-migration-record.md
## 4. Application changes
### Authentication and identity
- Replaced Microsoft.Identity.Web/Microsoft.Identity.Web.UI authentication with
standard ASP.NET Core cookie and OpenID Connect authentication for Cognito.
- Configured authorization-code flow with PKCE, issuer/audience/signature
validation through the OIDC middleware, and scopes `openid email profile`.
- Kept the public Staff portal route; it now redirects to Cognito.
- Required a nonempty email claim with `email_verified=true` after ID-token
validation. Unverified users cannot complete app sign-in.
- Used Cognito's `sub` claim as the identity subject and renamed the app interface
property from AzureId to IdentitySubject.
- Matched existing SQL user records by verified email, case-insensitively, to
preserve their active status, roles and groups. Email should be kept consistent
when creating Cognito accounts for migrated staff.
- Used the verified email as a display-name fallback where no name claim exists.
- Kept authentication cookies secure and HTTP-only. Disabled sliding expiration,
used the validated ID token's lifetime, and did not save tokens in the cookie.
Microsoft passwords, sessions and Microsoft app-registration settings were not
transferred into Cognito. Existing staff need Cognito accounts/credentials.
### Administrator and rights behavior
The earlier unrestricted "first login becomes administrator" behavior was
replaced by a restricted bootstrap:
1. The SQL application's User table must be empty.
2. The login must have a verified email.
3. That email must match `Authentication:BootstrapAdminEmail`.
Only then is the new SQL user active with the ADMIN role. The ADMIN role receives
all application rights through the existing rights service. Other newly
provisioned users start inactive with no role; an administrator must activate
them and assign the appropriate role/group. Existing users retain their SQL
roles; the bootstrap setting does not automatically promote an existing user.
Being a Cognito user, AWS account owner, or AWS console administrator does not by
itself grant school-application administration rights.
### Logout
- Kept logout as an app POST protected by antiforgery validation.
- Made app GET logout return HTTP 405.
- Cleared the local application cookie before redirecting to Cognito's `/logout`.
- Sent `client_id` and the configured `logout_uri` to Cognito.
- Restricted app return URLs to local paths; the Cognito exit uses its fixed,
configured allowed sign-out URL.
### Production/runtime preparation
- Added startup validation for required Cognito configuration and the database
connection setting, with messages that do not print secret values.
- Added production configuration that clears the local SQL connection and local
logout URL so deployment must supply them explicitly.
- Processed trusted forwarded headers before HTTPS/authentication to preserve
HTTPS callback URLs behind an AWS load balancer.
- Added `/health`, an HTTP 200 liveness endpoint that does not redirect to HTTPS
or initialize authentication. It is not a database readiness check.
- Added shared, persistent ASP.NET Data Protection key storage for replicas.
- Disabled optional audit text-file copies in production; SQL audit records
remain authoritative and runtime logs can go to CloudWatch.
- Disabled production startup migrations by default. Added `--migrate-only` for
an explicit one-off schema deployment task. Development retains startup
migrations unless its configuration disables them.
### Container preparation
- Fixed Docker restore ordering to include SMS.Web, SMS.Lib and SMS.Data project
files before package restore.
- Set the container HTTP port to 8080 and retained non-root runtime execution.
- Added AWS's official RDS CA bundle to the Linux trust store so SQL connections
can keep `Encrypt=True;TrustServerCertificate=False`.
- Excluded local build output, test artifacts, editor/account directories and
credential/certificate files from the Docker build context.
The Docker image itself has not been built here because Docker is unavailable.

## Slide 13
DEPLOYMENT DESIGN
Prepared AWS architecture
ST MARTIN DE PORRES PRIMARY SCHOOL
13
Purpose | AWS service
Identity | Cognito
Image and application | ECR and ECS Fargate
HTTPS entry | Application Load Balancer and ACM
SQL data | Private RDS for SQL Server
Private settings | Secrets Manager
Login keys and runtime logs | Encrypted EFS and CloudWatch Logs
Cognito exists. Hosting, RDS and the supporting stacks still need deployment.
Notes: Source: C:\Users\PC\source\repos\De-Porress\docs\aws-migration-record.md
## 8. Prepared AWS architecture and files
| Component | Prepared AWS target | Status |
| --- | --- | --- |
| Staff sign-in | Cognito | Pool/client/user created by user; final login/logout acceptance pending |
| App image | ECR | Build/push script prepared; image not built/pushed here |
| App hosting | ECS Fargate | CloudFormation template prepared; not deployed |
| HTTPS entry | Application Load Balancer + ACM | Template prepared; hostname/certificate/network still required |
| Database | Private RDS SQL Server Express for test scale | Template prepared; not provisioned/migrated |
| Runtime secrets | Secrets Manager | Injection prepared; cloud secrets still need creation |
| Authentication key persistence | Encrypted EFS | Template prepared; not deployed |
| Runtime logging | CloudWatch Logs | Template prepared; not deployed |
Key source and handover files:
| File | Purpose |
| --- | --- |
| `SMS.Web/Program.cs` | Cognito setup, cookies, proxy handling, migrations and health |
| `SMS.Web/Services/CognitoIdentity.cs` | Verified-email guard |
| `SMS.Web/Services/CognitoSettings.cs` | Configuration validation |
| `SMS.Web/Services/CurrentUserService.cs` | Claims, matching and bootstrap behavior |
| `SMS.Web/Areas/Identity/Pages/Account/StaffLogin.cshtml.cs` | App login entry |
| `SMS.Web/Areas/Identity/Pages/Account/Logout.cshtml.cs` | Protected app logout |
| `SMS.Web/appsettings.Production.json` | Production defaults requiring external configuration |
| `SMS.Web/Dockerfile` and `.dockerignore` | Container build and exclusions |
| `deploy/aws/application.yaml` | ECS, ALB, EFS, IAM and logs; uses existing Cognito/RDS/network |
| `deploy/aws/database.yaml` | Private RDS instance, generated master secret and security group |
| `deploy/aws/cognito.yaml` | Optional **new** pool template; do not redeploy to replace the existing pool accidentally |
| `deploy/aws/environment.example` | Deployment configuration names, no real secret values |
| `deploy/aws/push-image.ps1` | Build/push to an existing ECR repository |
| `deploy/aws/README.md` | Deployment order, prerequisites and rollback notes |
| `docs/aws-migration.md` | Configuration/setup reference |
| `docs/uat-2026-10-15.md` | Original UAT findings and remediation |
The application template expects an existing VPC, public/private subnets, outbound
connectivity, a hostname and an ACM certificate. It does not create that entire
network or register DNS. Its initial ECS DesiredCount is zero so migrations can
be reviewed/run before enabling the service. The RDS template is a small,
single-AZ test design, not a production high-availability guarantee.

## Slide 14
VERIFICATION
Recorded local test results
ST MARTIN DE PORRES PRIMARY SCHOOL
14
Check | Result
Solution build | 0 errors, 32 warnings remain
Identity, policy and assignment checks | 185 passed
SQL finance integration | 37 passed
Anonymous protected routes | 21 passed
AWS runtime checks | 14 passed
JavaScript suites | Both passed
CloudFormation schema validation | All three templates passed
Redirect checks used a placeholder secret. No token exchange or staff login occurred.
Notes: Source: C:\Users\PC\source\repos\De-Porress\docs\aws-migration-record.md
## 7. Testing and security work done alongside migration
An initial local test/UAT pass preceded the migration implementation. It found
anonymous management-list access, a service-level reversed-payment correction
gap, logout concerns, and vulnerable cryptography package versions.
The user then authorized corrections:
- Required authentication for protected areas and registered the workspace
access filter globally. Anonymous management pages now challenge sign-in.
- Rejected correction of reversed originals in PaymentService, and serialized
recording/correction/reversal per ledger using SQL application locks and
transactions. Concurrent reversal attempts are checked.
- Hardened logout as described above.
- Updated System.Security.Cryptography.Xml and Pkcs to 10.0.13. The dependency
audit run at that stage reported no known vulnerable packages in the three
application projects; this was not a complete penetration test.
These payment/access fixes were related release-readiness work, not prerequisites
specific to Cognito. Reversed payments remain in accounting history; to reinstate
a mistakenly reversed payment, record a new payment instead of editing history.
### Recorded final local results
| Check | Result / limit |
| --- | --- |
| Solution build | Passed: 0 errors, 32 warnings; compiler warnings remain |
| Identity, workspace and assignment checks | 185 passed |
| SQL finance integration | 37 passed in a separate synthetic database |
| Anonymous protected-route checks | 21 passed; redirects target configured Cognito |
| AWS runtime checks | 14 passed: public/health, logout guards, correct client/domain, code flow, PKCE, state/nonce, scopes and HTTPS callback |
| Finance chart and submit-lock JavaScript | Both suites passed |
| Template YAML, references and dependency graph | All three templates passed |
| CloudFormation schema checks | cfn-lint 1.39.0, eu-north-1: exit code 0 |
| Docker build / cloud deployment | Not executed |
| Complete authenticated staff UAT | Not completed |
The automated redirect smoke test used a clearly identified placeholder client
secret and did **not** exchange tokens or sign in a user. This is why passing
redirect tests did not establish that actual Cognito scopes, email verification,
the private secret or AWS console URL settings were correct.
Local tests used `SMS_UAT_20261015` and `SMS_FINANCE_UAT_20261015`, not a deployed
RDS database. Temporary test servers were stopped after testing. Synthetic test
data and local evidence were retained. Existing unrelated project-file edits
were preserved; no commits or deployment were performed as part of this work.
Evidence files include `tests/aws-release-build.log`,
`tests/aws-complete-workspace.log`, `tests/aws-complete-finance.log`,
`tests/aws-complete-anonymous.log`, `tests/aws-runtime-results.log`,
`tests/aws-template-validation.log` and `tests/aws-cfn-lint-results.log`.

## Slide 15
CLOUD WORK STILL TO RUN
Deployment sequence
ST MARTIN DE PORRES PRIMARY SCHOOL
15
01 Data protection and network
Back up SQL data, prepare the VPC, hostname and HTTPS certificate.
02 Database and private settings
Provision RDS, migrate school data and create the runtime secret.
03 Container and schema
Build and scan the image, push to ECR and run the migration task.
04 Application and Cognito
Start ECS and register the deployed callback and sign-out URLs.
05 Acceptance and cutover
Verify roles, reconcile balances, test recovery and approve DNS cutover.
Notes: Source: C:\Users\PC\source\repos\De-Porress\docs\aws-migration-record.md
## 9. Remaining work before AWS cutover
1. Replace the exposed client secret and privately update configuration.
2. Confirm the initial Cognito user's verified email and complete a successful
app login, required password change, administrator assignment and logout.
3. Confirm every staff role, inactive-user handling and direct URL restrictions
in authenticated browser UAT; verify bootstrap against the intended SQL DB.
4. Choose/prepare the AWS network, public hostname and ACM certificate; review
actual service costs and account permissions/quotas.
5. Provision RDS and migrate existing school data, preserving users, roles,
payments and ledgers. Reconcile totals and keep a recoverable backup.
6. Build and scan the container, push to ECR and provision the application stack
with the private runtime secret. Run the separate `--migrate-only` task and
inspect its successful exit before starting the service.
7. Register the deployed HTTPS callback/sign-out URLs in the existing Cognito
client and update the deployed LogoutUri.
8. Verify RDS TLS, application health, proxy redirects, EFS keys across task
restarts/replicas, logging, backup restoration, performance and business UAT.
9. Cut over DNS only after acceptance. Retain the previous environment until
rollback and data recovery have been reviewed.
An ECS deployment rollback does not undo database migrations. Keep schema changes
compatible with the previous image, retain backups and never use deletion of RDS
or authentication keys as a rollback method.
Source: deploy/aws/README.md

## Slide 16
NEXT MILESTONE
Open acceptance items
ST MARTIN DE PORRES PRIMARY SCHOOL
16
Identity acceptance
Confirm verified-email login, initial administration and successful logout.
Secret replacement
Replace the client secret shared during setup and update private configuration.
Live deployment and data
Provision AWS hosting and RDS, then verify migrated records and ledger totals.
Operational acceptance
Test backups, task restarts, shared keys and authenticated staff workflows.
Cloud deployment costs and Free Tier eligibility need account-specific review.
Notes: Source: C:\Users\PC\source\repos\De-Porress\docs\aws-migration-record.md
## 9. Remaining work before AWS cutover
1. Replace the exposed client secret and privately update configuration.
2. Confirm the initial Cognito user's verified email and complete a successful
app login, required password change, administrator assignment and logout.
3. Confirm every staff role, inactive-user handling and direct URL restrictions
in authenticated browser UAT; verify bootstrap against the intended SQL DB.
4. Choose/prepare the AWS network, public hostname and ACM certificate; review
actual service costs and account permissions/quotas.
5. Provision RDS and migrate existing school data, preserving users, roles,
payments and ledgers. Reconcile totals and keep a recoverable backup.
6. Build and scan the container, push to ECR and provision the application stack
with the private runtime secret. Run the separate `--migrate-only` task and
inspect its successful exit before starting the service.
7. Register the deployed HTTPS callback/sign-out URLs in the existing Cognito
client and update the deployed LogoutUri.
8. Verify RDS TLS, application health, proxy redirects, EFS keys across task
restarts/replicas, logging, backup restoration, performance and business UAT.
9. Cut over DNS only after acceptance. Retain the previous environment until
rollback and data recovery have been reviewed.
An ECS deployment rollback does not undo database migrations. Keep schema changes
compatible with the previous image, retain backups and never use deletion of RDS
or authentication keys as a rollback method.

## Slide 17
PROJECT DOCUMENTATION
Technical handover
ST MARTIN DE PORRES PRIMARY SCHOOL
17
File or folder | Purpose
docs/aws-migration-record.md | Full history and current status
docs/aws-migration.md | Cognito and application configuration
deploy/aws/README.md | Deployment order and rollback
deploy/aws/application.yaml | ECS, HTTPS, shared keys and logs
deploy/aws/database.yaml | Private SQL Server and generated master secret
tests/ | Local evidence and repeatable checks
No passwords or client secrets appear in this presentation.
Use the detailed record and speaker notes for configuration and evidence.
Notes: Source: C:\Users\PC\source\repos\De-Porress\docs\aws-migration-record.md
## 8. Prepared AWS architecture and files
| Component | Prepared AWS target | Status |
| --- | --- | --- |
| Staff sign-in | Cognito | Pool/client/user created by user; final login/logout acceptance pending |
| App image | ECR | Build/push script prepared; image not built/pushed here |
| App hosting | ECS Fargate | CloudFormation template prepared; not deployed |
| HTTPS entry | Application Load Balancer + ACM | Template prepared; hostname/certificate/network still required |
| Database | Private RDS SQL Server Express for test scale | Template prepared; not provisioned/migrated |
| Runtime secrets | Secrets Manager | Injection prepared; cloud secrets still need creation |
| Authentication key persistence | Encrypted EFS | Template prepared; not deployed |
| Runtime logging | CloudWatch Logs | Template prepared; not deployed |
Key source and handover files:
| File | Purpose |
| --- | --- |
| `SMS.Web/Program.cs` | Cognito setup, cookies, proxy handling, migrations and health |
| `SMS.Web/Services/CognitoIdentity.cs` | Verified-email guard |
| `SMS.Web/Services/CognitoSettings.cs` | Configuration validation |
| `SMS.Web/Services/CurrentUserService.cs` | Claims, matching and bootstrap behavior |
| `SMS.Web/Areas/Identity/Pages/Account/StaffLogin.cshtml.cs` | App login entry |
| `SMS.Web/Areas/Identity/Pages/Account/Logout.cshtml.cs` | Protected app logout |
| `SMS.Web/appsettings.Production.json` | Production defaults requiring external configuration |
| `SMS.Web/Dockerfile` and `.dockerignore` | Container build and exclusions |
| `deploy/aws/application.yaml` | ECS, ALB, EFS, IAM and logs; uses existing Cognito/RDS/network |
| `deploy/aws/database.yaml` | Private RDS instance, generated master secret and security group |
| `deploy/aws/cognito.yaml` | Optional **new** pool template; do not redeploy to replace the existing pool accidentally |
| `deploy/aws/environment.example` | Deployment configuration names, no real secret values |
| `deploy/aws/push-image.ps1` | Build/push to an existing ECR repository |
| `deploy/aws/README.md` | Deployment order, prerequisites and rollback notes |
| `docs/aws-migration.md` | Configuration/setup reference |
| `docs/uat-2026-10-15.md` | Original UAT findings and remediation |
The application template expects an existing VPC, public/private subnets, outbound
connectivity, a hostname and an ACM certificate. It does not create that entire
network or register DNS. Its initial ECS DesiredCount is zero so migrations can
be reviewed/run before enabling the service. The RDS template is a small,
single-AZ test design, not a production high-availability guarantee.
## 10. Official references
- [Cognito app-client configuration](https://docs.aws.amazon.com/cognito/latest/developerguide/user-pool-settings-client-apps.html)
- [Cognito authorization endpoint](https://docs.aws.amazon.com/cognito/latest/developerguide/authorization-endpoint.html)
- [Cognito logout endpoint](https://docs.aws.amazon.com/cognito/latest/developerguide/logout-endpoint.html)
- [RDS TLS certificates](https://docs.aws.amazon.com/AmazonRDS/latest/UserGuide/UsingWithRDS.SSL.html)
The status statements above record this project's work and user reports. They
are not a claim that all listed AWS services have been provisioned or accepted.